**1.6 Project Schedule**

For our team project, a centralized team structure will be used. All team members will work together on each part of the project with specific tasks for each phase of the project with assignment of tasking based on each team member’s roles based on varied skills and talents. For each deliverable, there will be a specific set of tasks that will be added to the schedule with resources allocated as appropriate for the tasks.

**Theater Ticket System Project Schedule**

|  |  |  |  |
| --- | --- | --- | --- |
| **Delivery** | **Task** | **Person Responsible** | **Due Date** |
| 1 Part 1 | Create document cover page, revision history page, table of contents, table of figures and table of tables | Samantha | Oct 7 |
|  | Revise Scope and project description | Andy | Oct 7 |
|  | Create Glossary | Sumeet | Oct 7 |
|  | Describe features of the system | Anthony | Oct 7 |
|  | Create CSA requirements table | Angela | Oct 7 |
|  | Create future software requirements table | Angela | Oct 7 |
|  | Identify software requirements | TBD | TBD |
|  | Create top level use case diagram | Andy | Oct 7 |
|  | Create Reserve Ticket Use Case description | Andy | Oct 7 |
|  | Create Reserve Ticket Activity Diagram | TBD |  |
|  | Create Reserve Ticket Function Point estimate artifacts | Andy | Oct 7 |
| 1 Part 2 | Describe how we will operate, roles, tools to be used, common strategy | Samantha | Oct 7 |
|  | Describe QA strategy | Rashad | Oct 7 |
|  | Create Project Schedule | Angela | Oct 7 |
|  | Write up meeting minutes | Samantha | Oct 7 |
|  | Integrate tasks for Delivery 1 | All contribute with one person creating the master | Oct 7 |
|  | Peer review Delivery 1 | All | Oct 8 |
|  | Submit Delivery 1 | Samantha | Oct 8 |
| Delivery 2 | TBD | TBD | Oct 29 |
| Delivery 3 | TBD | TBD | Nov 17 |
| Final Delivery | TBD | TBD | Dec 1 |
| Presentation | TBD | TBD | Nov 24, Dec 01 |